## Slide 1
Student team weekly report (IT)
PROJECT / FEATURE
CampusOS (Smart Campus Management)
TEAM & MENTOR
A6 • Nishanthi Naidu
WEEK /Team/LEADER
30/07/26 • Gaurav Jadhav, Sarvesh Khaladkar,
Tushar Deshpande
WORK COMPLETED
Analyzed core project requirements to establish functional system scope.
Defined team responsibilities and finalized modules.
Evaluated database architecture and entity-relationship design.
CHALLENGES / RISKS
Coordinating workflow and communication efficiently across a large team size.
Maintaining seamless task alignment and synchronization due to extended team size.
HELP NEEDED
What is expected form us at the Review, is it the Seeking clarity on Review expectations: Should our presentation highlight architectural strategy and schema design, or functional code deliverables? part or the thinking part
INTEGRATION & COLLABORATION
Initialized the GitHub repository (campusOS) and on boarded all 12 members from Teams 1, 2, and 3.
COMMON KPI EVIDENCE
Standardized codebase infrastructure by publishing a developer README.md to ensure proper Git branching rules.
NEXT WEEK COMMITMENTS
Finalizing the ER Diagram
MENTOR RESPONSE
Decision / guidance / owner / target date.
Date: 30/07/26