## Slide 1
Student team weekly report (IT)
PROJECT / FEATURE
CampusOS (Smart Campus Management)
TEAM & MENTOR
A6 • Nishanthi Naidu
WEEK /Team/LEADER
06/08/26 • Gaurav Jadhav, Sarvesh Khaladkar,
Tushar Deshpande
WORK COMPLETED
Finalized 5-role governance hierarchy (Principal/HOD, Dept Coordinator, Club Head, Club Member, Student) and two-track approval workflow.
Completed comprehensive SRS v1.0 Document aligned with IT Dept template, including Use Case Diagrams, System Architecture, and Database Schemas.
CHALLENGES / RISKS
Understanding the core problem statement and scoping both Club-Level and College-Level event requirements.
Finalizing the approval and booking workflow across all 5 user roles (Principal, HOD, Faculty Coordinators, Club Heads, Students).
HELP NEEDED
Faculty review and baseline approval for the submitted SRS v1.0 Document.
INTEGRATION & COLLABORATION
Cross-Team Alignment: Finalized module dependencies & workflows.
Deliverables Drive: Contains Use Case, ER & Workflow Diagrams
COMMON KPI EVIDENCE
SRS Document Baseline: CampusOS_SRS_v1.0_Document
NEXT WEEK COMMITMENTS
Begin Overall Project Development
Implement initial Database Table and relationships.
MENTOR RESPONSE
Decision / guidance / owner / target date.
Date: 06/08/26